Phase 1: Middleware & Validation

- Create authMiddleware.js - JWT verification and user authentication

- Create validateIdeas.js - Request validation for idea endpoints

  - Validate POST: name (3+ chars), description (required)

  - Validate PUT: same as POST, but both optional

  - Validate param id as positive integer

- Create validateProjects.js - Request validation for project endpoints

  - Validate POST: name (3+ chars), description (required)

  - Validate PUT: same as POST, but both optional

  - Validate param id as positive integer

- Create validateMaterials.js - Request validation for material endpoints

  - Validate POST: projectId, name, description, source, author, text (all required)

  - Validate DELETE: param id as positive integer

- Update/Review handleValidationErrors.js to ensure proper error responses

Phase 2: Repository Layer (Data Access)

- Create ideasRepo.js

  - getAll(userId) - fetch all user ideas

  - getById(ideaId, userId) - fetch single idea with ownership check

  - create(userId, { name, description })

  - update(ideaId, userId, { name, description })

  - delete(ideaId, userId)

  - existsByName(userId, name) - check for duplicates

- Create projectsRepo.js

  - getAll(userId)

  - getById(projectId, userId)

  - create(userId, { name, description })

  - update(projectId, userId, { name, description })

  - delete(projectId, userId)

  - existsByName(userId, name)

- Create materialsRepo.js

  - getAll(userId) - all user materials

  - getByProjectId(projectId, userId) - materials for specific project

  - getById(materialId, userId) - single material with access check

  - create(userId, { projectId, name, description, source, author, text })

  - delete(materialId, userId)

  - existsByName(userId, name)

Phase 3: Service Layer (Business Logic)

- Create ideasService.js

  - getAllIdeas(userId)

  - getIdeaById(ideaId, userId) - with 404 handling

  - createIdea(userId, { name, description }) - with duplicate check (409)

  - updateIdea(ideaId, userId, { name, description }) - with duplicate check

  - deleteIdea(ideaId, userId) - with 404 handling

- Create projectsService.js

  - Same methods as ideas service

- Create materialsService.js

  - getAllMaterials(userId)

  - getMaterialsByProject(projectId, userId)

  - createMaterial(userId, { projectId, name, description, source, author, text })

  - deleteMaterial(materialId, userId)

  - Include project existence validation before creating material

Phase 4: Controller Layer (Request Handlers)

- Create ideasController.js

  - getAll(req, res) - GET /api/ideas

  - getById(req, res) - GET /api/ideas/:id

  - create(req, res) - POST /api/ideas

  - update(req, res) - PUT /api/ideas/:id

  - delete(req, res) - DELETE /api/ideas/:id

- Create projectsController.js

  - getAll(req, res) - GET /api/projects

  - getById(req, res) - GET /api/projects/:id

  - create(req, res) - POST /api/projects

  - update(req, res) - PUT /api/projects/:id

  - delete(req, res) - DELETE /api/projects/:id

- Create materialsController.js

  - getAll(req, res) - GET /api/materials

  - getByProject(req, res) - GET /api/materials/:projectId

  - create(req, res) - POST /api/materials

  - delete(req, res) - DELETE /api/materials/:id

Phase 5: Routes

- Create ideasRoutes.js

  - Route all endpoints with validation & auth middleware

- Create projectsRoutes.js

  - Route all endpoints with validation & auth middleware

- Create materialsRoutes.js

  - Route all endpoints with validation & auth middleware

Phase 6: Update Server

- Update server.js

  - Replace /api/posts with /api/ideas

  - Add /api/projects routes

  - Add /api/materials routes

  - Add /health endpoint

  - Update port from 3000 to use process.env.PORT (already using 8080)

  - Add error handling for 401/403/404 responses

Phase 7: Testing & Polish

- Test all endpoints with Postman/Insomnia

- Verify JWT auth on protected routes

- Test 404, 409, 403 error cases

- Run seed script: npm run seed

- Verify Prettier formatting: npx prettier --write .

- Update package.json name from "blog-api" to "idea-tracker"